Block out Dates and Testing of Great Plains

During Server Migration

Block out dates for server migration:

- July 30th through August 3rd – preparing materials for Committee meeting

- August 14th through August 16th – preparing Flashreport

- September 17th through September 19th – preparing Flashreport

Testing in Great Plains will be performed after each server migration.  Testing will include:

- Printing and reviewing trial balances before and after each migration

- Printing and reviewing check registers before and after each migration

- Inquiry of certain general ledger accounts to verify transaction information

- Inquiry of certain vendors to verify information is correct

- Inquiry of certain payable transactions in the Purchasing module to verify transaction activity

- Inquiry of certain bank transactions to verify transaction is unchanged

- Run any FRx reports to ensure they are working properly