MASTERLINK

PROJECT KICKOFF MEETING AGENDA

Project:  Bradley Foundation – Server Project                                       Project Manager:  Paul Bowser Jr.

Date/Time:  July 2nd 2007 		Participants: Maggie K, Dave M, Paul B, (Client) Bradley Fdn.

Project Description: MasterLink has recommended that three of the four servers are replaced immediately to provide a stable, supported network platform for Bradley Foundation. In addition to this equipment, MasterLink has recommended a battery backup and power filtering solution (UPS) is provided to support the new equipment.

Goals and Deliverables:  See Statement of Work

Project Stakeholders: Maggie Knight, Dave M. Paul B. – Terri Farmer, Yvonne Engle, Clement M.

Project Assumptions: Clement to be main point of contact. Bradley to finalize coolant system.

Project Risks:  Avoid august 1st for financial reasons (Great Plains). Newest version of Exchange.

Key Success Factors:  Milestones met, client timeline achieved and project to remain on budget.

Client Timeframe: Tax responsibilities (finance department). Backup to begin first – July 23rd at 10:00am upon build. July 26th at 5:00pm will complete Phase II – Moving servers and taking old servers out. Moving DNS/WINS/DHCP to new box. Great Plains Upgrade/OS build  3:00pm – July 30th – and July 31 day support. Phase IV Email (Exchange 07) and Data Migration – August 3rd – 4:00pm through August 5 Day II live support. File Server Migration – Coincides with phase IV (Blackberry).  Onsite training to accompany completed project.

Summary: Successful meeting establishing project timeline and setting roles and responsibilities. Clement to complete PaperVision install and anything else Clement is able to accomplish along with Dave Michalski.

Paul Bowser to follow-up with client (Bradley Fdn) to set expectation call for each phase of project.

Additional Notes: Bradley to finalize coolant solution.  No need for portable unit. Bradley to investigating other options including a complete move of equipment.  Partition - 20 gig system partition with additional 30 gig for print spool.  Bradley Fdn to finalize server name(s).