JULY 23, 2007 CONFERENCE CALL

Active directory working fine

Backup prior to starting Back-up Exec install

Dave to bring servers in, verify backup exists, install Back-up Exec

To confirm, a successful conference call took place this morning to discuss the following topics:

- Agreement of timeline for phase I – Dave M. to arrive on site at 10:00am 7/23 with servers

- Agreement of newly proposed timeline moving phase III (Aug. 3, 3pm) and IV (Aug. 10, 4pm).

- Clement to complete backups over weekend and validate no Active Directory issues on network appear before work begins on Monday morning.