IT MEETING 7/18/07 9:30

Discussed revised schedule for network server upgrade.  Clement will confirm with Maggie that Phase III (GP) can be done 8/3, and Phase IV 8/10.

When confirmed, Yvonne will inform CF of revised dates.

Mary will be here 8/10 to support desk-side training.  (TF/YE try to remember to ask her about using categories on shared calendars.)

Yvonne is in process of considering how to proceed with Access and PowerPoint training for those who have expressed an interest:  in-house or off-site/compare costs.